# HangOut Production Implementation Proposal

Client-ready scope of work, investment and delivery terms

PHASE 1 INVESTMENT R16,000 once-off ¦ Ongoing support: R400 per month

| Prepared by | Project |
| --- | --- |
| KodeIQ Software Solutions | HangOut Event Platform |
| Website | www.kodeiq.online |
| Proposal status | Phase 1 - Production Implementation |

Confidential commercial proposal

# 1. Executive summary

KodeIQ Software Solutions proposes to complete and deploy the agreed Phase 1 HangOut event platform. The engagement is intentionally limited to the core customer, host and administrator experiences required to operate an event marketplace. The system will use Xneelo hosting, a secure PHP API, MySQL and PayFast for the agreed production implementation.

SCOPE POSITION Only the features and workflows expressly listed in this document are included. No additional modules, integrations, dashboards, automations or mobile applications are included unless approved through a separate written quotation.

# 2. Phase 1 outcome

At completion, HangOut will provide one production web platform with three controlled user areas:

| User area | Phase 1 outcome |
| --- | --- |
| Customer | Can register or log in, browse events, complete the agreed booking journey and manage customer-facing information. |
| Host | Can log in, create and manage events, view bookings, and use a wallet with basic sales/accounting reporting. |
| Administrator | Can oversee customers, hosts, events, bookings, payment records and the core workflows from an admin dashboard. |

## 2.1 Platform foundations

Production deployment to the agreed Xneelo environment.

Secure PHP API connected to a MySQL database.

Role-based authentication for customers, hosts and administrators.

PayFast integration for the agreed event-booking payment flow.

Responsive customer, host and admin views for supported browsers.

Testing of the agreed workflows and production launch.

# 3. Detailed scope of work

## 3.1 Main events experience

Main events page displaying available/published events.

Basic event discovery through the agreed categories, search and/or filters.

Event detail view with event information, dates, venue, ticket options, price and availability.

Saved events for signed-in customers.

Capacity display and prevention of bookings above the configured event capacity.

## 3.2 Customer access and workflows

Customer registration, login and logout.

Password recovery through the agreed authentication process.

Customer profile view and basic profile updates.

Browse and save events.

Select from the ticket types configured by the host.

Apply valid promo codes or early-bird pricing where configured.

Complete the PayFast booking/payment flow.

Receive booking confirmation and a QR ticket.

View booking history and available tickets.

Submit an event review through the agreed basic review flow.

## 3.3 Customer scope boundary

Customer functionality is limited to the pages and workflows listed above. Loyalty programmes, social networking, chat, subscriptions, complex refunds, recommendations, native apps and other customer features are excluded unless separately quoted.

# 4. Host scope of work

## 4.1 Host access

Separate host login and role-controlled host access.

Host account/profile with the agreed basic organiser information.

Host dashboard showing the host’s own events and relevant booking totals.

## 4.2 Host create and event management

Create an event with the agreed event details, dates, venue, capacity and imagery.

Configure multiple ticket types, prices and available quantities.

Configure supported promo codes and early-bird pricing.

Edit the host’s own event within the agreed status rules.

View booking/attendee information for the host’s own events.

Export the agreed event or booking information in a basic downloadable format.

## 4.3 Host wallet and basic accounting reporting

Display gross ticket sales recorded by the platform.

Display applicable booking/platform, developer and PayFast fees where data is available.

Display estimated organiser settlement/net amount.

Basic transaction list by event and booking.

Basic totals and export for the agreed reporting period.

ACCOUNTING LIMITATION The organiser wallet is an operational reporting view, not a bank account or full accounting system. Bookkeeping, tax calculations, VAT submissions, financial statements, automated reconciliation and integrations with accounting packages are outside scope and quoted separately.

# 5. Administrator scope of work

The administrator oversees the Phase 1 platform and the customer/host workflows included in this proposal.

Secure administrator login and role-controlled access.

Admin dashboard with high-level customer, host, event and booking information.

View and manage customer accounts within the agreed controls.

View and manage host accounts within the agreed controls.

Review, approve, reject or manage event records according to the agreed workflow.

View booking and payment records captured by the platform.

View organiser wallet/reporting information and exports.

Oversee ticket types, capacities, promo codes, early-bird pricing and QR-ticket records.

Basic platform-level reporting required to oversee the included workflows.

## 5.1 Admin scope boundary

The admin dashboard oversees only the functions listed in this proposal. Advanced business intelligence, custom report builders, automated marketing, CRM functionality, support ticketing, multi-tenant white-labelling and unrelated operational tools are excluded.

# 6. Testing and launch

Configure the agreed production environment and database.

Test customer, host and administrator authentication/permissions.

Test the agreed event, booking, PayFast, ticket and reporting workflows.

Resolve reproducible defects affecting the agreed scope before launch.

Deploy the approved production release.

Provide a basic handover of the included admin and host workflows.

# 7. Investment

The fixed Phase 1 implementation fee is allocated across the approved work packages below. The allocation provides pricing clarity; Phase 1 remains one combined delivery.

| Work package | Amount |
| --- | --- |
| Production environment, secure PHP API and MySQL setup | R2,500 |
| Authentication and customer access | R1,500 |
| Main events page and customer workflows | R3,000 |
| Host login, create page and event management | R2,500 |
| Host wallet and basic accounting reporting | R2,000 |
| Administrator dashboard and oversight workflows | R2,000 |
| PayFast, QR tickets, testing and production launch | R2,500 |
| TOTAL PHASE 1 - ONCE OFF | R16,000 |

## 7.1 Ongoing support

| Support item | Amount |
| --- | --- |
| Post-launch support | R400/month |

Monthly support covers reasonable assistance and correction of reproducible defects within the delivered Phase 1 scope. New functionality, major platform changes, third-party changes, content administration and work outside scope are quoted separately.

## 7.2 Third-party and recurring costs

Xneelo hosting, domain fees, PayFast transaction fees, email/SMS services and any other third-party subscriptions or usage charges are excluded from the implementation price unless specifically stated otherwise. These costs are payable by the client.

# 8. Payment and transaction model

The following example is retained to illustrate the proposed commercial model. Final fees and settlement calculations must be confirmed in writing before production configuration.

| Example: R100 ticket | Amount |
| --- | --- |
| Ticket price | R100.00 |
| HangOut booking fee charged to customer | R5.00 |
| Customer pays | R105.00 |
| HangOut platform receives | R5.00 |
| Developer software licence fee (4.5%) | R4.50 |
| Illustrative PayFast fee | R5.36 |
| Illustrative organiser settlement | R90.14 |

FEE CONFIRMATION REQUIRED PayFast pricing may change and can depend on the merchant account and transaction type. The R5 booking fee, 4.5% developer fee, fee payer and organiser settlement timing must be approved before launch.

## 8.1 Proposed project payment terms

| Milestone | Payment |
| --- | --- |
| Approval and project commencement | 50% - R8,000 |
| Release candidate ready for client review | 30% - R4,800 |
| Production launch and handover | 20% - R3,200 |

Invoices are payable within 7 calendar days unless agreed otherwise in writing. Work begins after written acceptance and receipt of the deposit.

# 9. Scope controls and exclusions

OUTSIDE SCOPE Anything not expressly included in Sections 2 to 6 is outside the scope of work and will be quoted separately before any work begins.

## 9.1 Additions and questions

Any additions, requested changes or questions must be raised with KodeIQ in writing. KodeIQ will confirm whether the request is included, requires clarification or falls outside scope. No additional work will begin until the client accepts the related written quotation and any timeline adjustment.

## 9.2 Specifically excluded

Progressive Web App (PWA), Android app, iPhone app or app-store submission.

Features, pages or roles not listed in this proposal.

Advanced accounting, tax, VAT, reconciliation, payroll or accounting-software integrations.

Custom CRM, chat, loyalty, subscription, marketing automation or advanced analytics.

Third-party integrations other than the agreed PayFast implementation.

Bulk content entry, copywriting, photography or ongoing event administration.

Legal drafting, compliance certification, penetration testing or security audits.

Ongoing enhancements, maintenance or support beyond the R400/month support description.

## 9.3 Client responsibilities

Provide final branding, content, event data and required legal policies.

Provide or approve Xneelo, domain, database, email and PayFast account access.

Nominate one authorised person to consolidate feedback and approve the release.

Respond to questions and review requests promptly to avoid schedule delays.

Approve all customer terms, privacy, cancellation, refund and payout rules.

# 10. Questions to confirm before commencement

The following points must be confirmed before the final production build. They do not expand the scope; they define how the included workflows will operate.

| Topic | Confirmation required |
| --- | --- |
| Brand and content | Is the current HangOut branding final, and who supplies event images, text, terms and privacy content? |
| Customer access | Is customer registration email/password only, and what profile fields are required? |
| Host approval | Are host accounts approved manually by an admin before they can create events? |
| Event publishing | Must every event be approved by admin before appearing on the main events page? |
| Ticketing | Which ticket fields, limits, promo rules and early-bird rules are required? |
| PayFast | Whose merchant account will be used, who pays the gateway fee, and how are organiser settlements performed? |
| Booking fee | Please confirm the R5 customer booking fee and 4.5% developer software licence fee. Are these inclusive or exclusive of VAT? |
| Refunds | Who approves refunds/cancellations, and will refunds be handled manually in Phase 1? |
| Host reporting | Which exports are required: bookings, attendees, sales, fees and/or settlements? Confirm CSV or PDF preference. |
| Reviews | Are reviews published immediately or only after admin approval? |
| Notifications | Which essential emails are required for registration, booking, ticket delivery and event changes? |
| Launch | Confirm the domain, Xneelo package, planned launch date and authorised acceptance contact. |

# 11. Acceptance

Signing below confirms acceptance of the Phase 1 scope, the R16,000 once-off implementation fee, R400/month support, payment terms and scope-control provisions in this proposal.

| For the Client | For KodeIQ Software Solutions |
| --- | --- |
| Name: __________________________ | Name: __________________________ |
| Signature: _______________________ | Signature: _______________________ |
| Date: ___________________________ | Date: ___________________________ |